# Initial Project Planning Template

| Date | 15 March 2026 |
| --- | --- |
| Team ID | UNM1425EduGenie |
| Project Name | EduGenie |
| Maximum Marks | 5 Marks |

## PRODUCT BACKLOG, SPRINT SCHEDULE, AND ESTIMATION

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface | US-1 | As a student, I can access the EduGenie web interface and select a learning activity. | 2 | High | Member 1 | 15 Mar 2026 | 21 Mar 2026 |
| Sprint-1 | User Interface | US-2 | As a student, I can enter a question, topic, or educational content into the application. | 2 | High | Member 2 | 15 Mar 2026 | 21 Mar 2026 |
| Sprint-1 | Backend | US-3 | As a student, I can submit my learning request and receive a response from the backend. | 3 | High | Member 3 | 15 Mar 2026 | 21 Mar 2026 |
| Sprint-2 | Question Answering | US-4 | As a student, I can ask questions and receive AI-generated answers. | 3 | High | Member 1 | 22 Mar 2026 | 28 Mar 2026 |
| Sprint-2 | Topic Explanation | US-5 | As a student, I can request a simple explanation of a selected topic. | 3 | High | Member 2 | 22 Mar 2026 | 28 Mar 2026 |
| Sprint-2 | Quiz Generation | US-6 | As a student, I can generate quiz questions to practice a topic. | 3 | High | Member 3 | 22 Mar 2026 | 28 Mar 2026 |
| Sprint-3 | Summarization | US-7 | As a student, I can summarize lengthy educational content for easier revision. | 3 | High | Member 4 | 29 Mar 2026 | 04 Apr 2026 |
| Sprint-3 | Learning Recommendations | US-8 | As a student, I can receive personalized learning recommendations. | 3 | High | Member 5 | 29 Mar 2026 | 04 Apr 2026 |
| Sprint-3 | AI Integration | US-9 | As a student, I can receive AI-generated educational content through the Google Gemini API. | 5 | High | Member 4 | 29 Mar 2026 | 04 Apr 2026 |
| Sprint-3 | Result Display | US-10 | As a student, I can view and copy the generated learning result. | 2 | Medium | Member 5 | 29 Mar 2026 | 04 Apr 2026 |